## Slide 1
November 2, 2016
Agile and Lean:
Improve Your Organization’s Ability to Capitalize on Emerging Opportunities
Presented by:
Copyright © 2016 Insource Services, Inc. All Rights Reserved.
Russell Greenwald
Vice President
Ryan Ecclestone
Senior IT Project Manager
Scott Hagerty
IT Manager

## Slide 2
INTRODUCTION/AGENDA
Who we are & why listen to us?
What is Agile & Lean?
Workshop
Case Study
Questions

## Slide 3
INSOURCE SERVICES, INC.
  Finance, HR, and IT Consulting Firm
  Based in MA and New Hampshire
At Insource Services, we believe
that HR, Finance and IT start with people
  www.insourceservices.com

## Slide 4
INSOURCE SERVICES, INC.
What we do:
  Full department outsourcing; generally part-time and long term
  “A la carte” services
  Assessments
  Trainings
  Project/Interim assignment
How we do it:
  Seek to understand client businesses and missions
  Experienced, expert senior account leaders
  Account team with multiple skill levels; work is performed at the most cost-effective level
  Over 50 employees

## Slide 5
WHAT AND FROM WHERE?
Agile | Lean
Practices based on principles and values in the Agile Manifesto | Approach to business operations that forever strives to eliminate waste through constant improvement
Originally conceived for software development, later applied to all areas of business practice | Originally developed in Auto Manufacturing (Toyota), later applied to all areas of business practice

## Slide 6
AGILE ORIGINS
Values:
  Individuals and interactions over process and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan

## Slide 7
AGILE ORIGINS
Principles (Distilled)
  Customer satisfaction
  Change is ok
  Frequent delivery of results
  Collaboration of requestor and deliverer is vital
  Motivated individuals
  Face-to-face communication
  Results are primary measure
  Steady pace of work, indefinitely
  Continuous quality
  Simplicity
  Self-organizing teams
  Regular reflection and adjustments

## Slide 8
AGILE APPLICATIONS
Good for Environments with:
Changing or unknown requirements/priorities
High degree of customer
involvement
Varying Costs & Timelines

## Slide 9
AGILE IN PRACTICE
Sprint – Time-boxed period during which the team selects & accomplishes work
(usually one or two weeks)
Story – A description of what work will be done, and why
(in our example, just tasks)
Size – Arbitrary unit for relative effort between tasks
(not specifically calculated hours, just comparison levels)
Priority – Relative importance that it be accomplished within the project
(we’ll use buckets: need to have, nice to have, etc.)
(OR AGILE…QUICK & DIRTY)

## Slide 10
AGILE PREPARATION
Already given to us by the Owner:
Backlog – list of tasks to accomplish
Sizing – how much effort each task is estimated to require, compared to other tasks in the backlog
Prioritization – which ones are crucial, which ones are not

## Slide 11
WORKSHOP: ROUND 1
New House
Populating Sprints

## Slide 12
LEAN ORIGINS
Toyota in the 1930’s and 1940’s developed Toyota Production System in order to reduce wasteful steps in their Auto Manufacturing lines.
7 Forms of Waste:
Transportation
Defects/Errors
Over Processing
Over Production
Inventory
Motion
Waiting

## Slide 13
QUESTION
How many people here have eliminated a wasteful step in a routine work task?
What was it?

## Slide 14
LEAN APPLICATIONS
Goal is to reduce areas of waste to save time, produce product/service more quickly.

## Slide 15
CASE STUDY
New organization with funding for one year to prove success.
  Need to garner more funding from donors
  Need to attract program participants
  Need to report on program effectiveness
  Limited staff so efficiency is key
  Programs are starting now
Programs
  Case management
  After school training
  After school athletics
  Adult training
  Senior activities
  Food services

## Slide 16
CASE STUDY – TRADITIONAL PROCESS
Process (Think Gantt Chart)
  Month 1 – Assessment and evaluation
  Month 2 – Process review
  Month 3 – Vendor vetting, RFP and selection
  Month 4 - Design
  Months 5-9 – Software build
  Months 10-11 - Testing
  Month 12 – Delivery
Pros
All scenarios imagined in advance
More control on budget
Well documented
Cons
No margin for change
Much longer lead time to deliverable
Working Team 1
Team Lead
Technology
Working Team 2
Team Lead
Marketing & Communications
Working Team 3
Team Lead
Development
Working Team 4
Team Lead
Program Managers
Project Team
Project Manager
Team Leads 1-4

## Slide 17
CASE STUDY – PROCESS AGILE
Process
  Kickoff meeting
  Build the backlog
  Weekly 1 hour meetings with Working Team
  Weekly tasks and next steps
  Team approach and group updates
Pros
  Flexibility (handle feature creep)
  Immediate feedback
  No dependent teams
Cons
  Hard to predict timeline
  Hard to predict budgets
Working Team
Project Manager
Executive Director
Technology
Marketing & Communications
Development
Program Managers

## Slide 18
CASE STUDY – CREATING A BACKLOG
Case Management System
  Feature requirements Case Management
  Documents usage process Case Management
  Compliance regulations Case Management
  Reporting needs Case Management
  Research systems Case Management
  Choose and develop deployment process Case Management
  Deploy Case Management
Membership Management
  Speak with other nonprofits with similar needs
  Develop feature requirements for membership
  Speak with current vendor to discuss feature requirements
Website
  Discuss website needs
  Research pricing and options for a new website
  Develop phase 1 website deliverables
  Choose hosting provider
  Build internally with WordPress template and deploy
Events and Social Media
  Layout feature requirements for social media
  Evaluate Eventbrite
  Set up Facebook and Twitter accounts
  Implement Eventbrite

## Slide 19
CASE STUDY – CREATING A BACKLOG
Development
  Compare current membership system to Salesforce
  Layout short term needs Development
  Evaluate Salesforce consultants
  Choose consultants and begin implementation
Attendance Tracking
  Research and choose bar code scanners
  Export names and ID’s from membership system to Google Sheets
  Set up templated Google Sheets for grading
  Set up barcode scanners with laptops and Google Sheets
  Train staff

## Slide 20
CASE STUDY – SCHEDULE
In Week 1-2 (Limit 50)
  Feature requirements Case Management
  Documents usage process Case Management
  Reporting needs Case Management
  Compliance regulations Case Management
  Develop feature requirements for membership
  Speak with current vendor to discuss feature requirements
  Discuss website needs
  Develop phase 1 website deliverables
In Week 3-4 (Limit 50)
  Build internally with WordPress template and deploy
  Export names and ID’s from membership system to Google Sheets
  Compare current membership system to Salesforce
  Layout short term needs Development

## Slide 21
CASE STUDY – SCHEDULE
In Week 5-6 (Limit 50)
  Feature requirements Case Management
  Documents usage process Case Management
  Reporting needs Case Management
  Compliance regulations Case Management
  Develop feature requirements for membership
  Speak with current vendor to discuss feature requirements
  Discuss website needs
  Develop phase 1 website deliverables
In Week 6-8 (Limit 50)
  Deploy Case Management
  Research and choose bar code scanners
  Set up templated Google Sheets for grading
  Set up barcode scanners with laptops and Google Sheets
  Train staff
  Layout feature requirements for social media
  Set up Facebook and Twitter accounts
In Week 8-10 (Limit 40)
  Speak with other nonprofits with similar needs

## Slide 22
CASE STUDY – OUTCOME
10 Week Process to Meet Primary Goals
Solutions
  Salesforce for development
  Google Docs with bar code for attendance
  New website built internally off WordPress templates
  Eventbrite, Facebook, Twitter
  Case management software that can generate reports (HIPPA compliant)
  Still using old database for printing ID cards

## Slide 23
SUMMARY
  Lean and Agile have their place; not a fit for every scenario
  Agile: Create results now, adapt and revise when change comes
  Lean: Trim the waste wherever you find it
  These are introductions and concepts; there is much more to it

## Slide 24
Questions

## Slide 25
Contact Information
Ryan Ecclestone
Sr. IT Project Manager
recclestone@insourceservices.com
781-374-5126
Scott Hagerty
IT Manager
shagerty@insourceservices.com
781-374-5134
Russell Greenwald
Vice President
rgreenwald@insourceservices.com
781-374-5116
www.insourceservices.com